- - Preliminary Work Packages and Tasks

- WP1. Project Management and Innovation Management

- Task 1.1 Project Coordination

- Consortium management

- Progress monitoring

- Reporting to EIC

- Task 1.2 Risk and Quality Management

- Technical risk register

- Mitigation actions

- Quality assurance procedures

- Task 1.3 Innovation and Commercialization Management

- IP management

- Freedom-to-operate assessment

- Exploitation roadmap

- WP2. Design Optimization of the SUREWAVE FPV System

- Task 2.1 Requirement Definition

- Definition of demonstration objectives

- Site-specific design criteria

- Environmental conditions

- Task 2.2 Floating Breakwater Optimization

- Hydrodynamic design refinement

- Structural optimization

- Circular material integration

- Task 2.3 FPV Platform Design

- Layout optimization

- Integration of PV and dummy modules

- Maintenance considerations

- Task 2.4 Mooring and Anchoring System Design

- Site-specific mooring design

- Reliability assessment

- Extreme load analysis

- WP3. Design and Performance Assessment

- Task 3.1 Numerical Modelling

- Coupled hydrodynamic analysis

- Structural response modelling

- Mooring simulations

- Task 3.2 Energy Yield Assessment

- Impact of motions on PV performance

- Shading analysis

- Salt deposition effects

- Task 3.3 Model Development

- Real-time monitoring framework

- Model validation methodology

- WP4. Instrumentation and Monitoring System Development

- Task 4.1 Monitoring Requirements

- Structural monitoring requirements

- Energy monitoring requirements

- Task 4.2 Sensor System Development

- Load measurement systems

- Motion sensors (IMU)

- Water ingress monitoring

- Corrosion monitoring

- Task 4.3 Data Acquisition Platform

- Data communication architecture

- Cloud-based data storage

- Dashboard development

- WP5. Demonstrator Construction and Integration

- Task 5.1 Prototype Manufacturing

- Floating structures

- Breakwater components

- Mooring components

- Task 5.2 PV and Dummy Module Integration

- Installation procedure

- Electrical integration

- Structural integration

- Task 5.3 System Assembly and Factory Testing

- Pre-deployment validation

- Safety verification

- WP6. Demonstration Site Preparation, Permitting and Deployment

- Task 6.1 Site Selection and Technical Feasibility

- Selection of final demonstration site

- Comparison of Aguçadoura and alternative locations

- Assessment of metocean conditions

- Grid availability assessment (if required)

- Maritime logistics assessment

- Task 6.2 Permitting and Regulatory Compliance

- Mapping of permitting requirements

- Engagement with maritime authorities

- Environmental permitting process

- Navigation and marine safety assessment

- Stakeholder consultations

- Preparation of permit applications

- Potential Permits and Approvals

- Maritime occupation permit

- Environmental approval

- Port authority approval

- Navigation safety clearance

- Temporary offshore installation permit

- Electrical installation approval (if power export is included)

- Task 6.3 Environmental and Social Impact Assessment

- Baseline environmental review

- Marine ecosystem interaction assessment

- Fisheries and stakeholder consultation

- Visual impact assessment

- Decommissioning considerations

- Task 6.4 Demonstrator Installation Planning

- Installation methodology

- Vessel requirements

- HSE procedures

- Risk assessment

- Emergency response plan

- Task 6.5 Offshore Installation and Commissioning

- Mooring installation

- Deployment of breakwater structure

- Deployment of FPV platform

- Installation of monitoring systems

- Functional testing and commissioning

- WP7. Operational Validation and Data Collection

- Task 7.1 Structural Validation

- Load measurements

- Fatigue assessment

- Motion validation

- Task 7.2 Reliability Assessment

- Water ingress assessment

- Corrosion assessment

- Equipment reliability

- Task 7.3 Energy Performance Assessment

- PV production analysis

- Impact of wave-induced motions

- Marine environmental effects

- Task 7.4 Model Validation

- Comparison with design tools

- Improvement of prediction models

- WP8. Environmental, Economic and Replication Assessment

- Task 8.1 Environmental Assessment

- Marine ecosystem interactions

- Carbon footprint evaluation

- Task 8.2 Techno-Economic Analysis

- LCOE assessment

- CAPEX/OPEX analysis

- WP9. Exploitation, Business Development and Dissemination

- Task 9.1 Business Model Development

- Market assessment

- Value proposition

- Task 9.2 Investor and Stakeholder Engagement

- Industry workshops

- Investor outreach

- Task 9.3 Dissemination and Communication

- Scientific publications

- Conferences

- Demonstration events

- Task 9.4 Booster Grant Activities

- Commercialization support

- Investor matchmaking

- Regulatory engagement