- - Preliminary Work Packages and Tasks

- Table 3.3b:	Work package description

| Work package number | 1 |
| --- | --- |
| Work package title |  |

Objectives

Description of work

- WP1. Project Management and Innovation Management (SINTEF)

- Task 1.1 Project Coordination

- Consortium management

- Progress monitoring

- Reporting to EIC

- Task 1.2 Risk and Quality Management

- Technical risk register

- Mitigation actions

- Quality assurance procedures

- Task 1.3 Innovation and Commercialization Management

- IP management

- Freedom-to-operate assessment

- Exploitation roadmap

- WP2. Design Optimization of the SUREWAVE FPV System (SiS)

- Task 2.1 Requirement Definition (SiS)

- Definition of demonstration objectives

- Site-specific design criteria

- Environmental conditions

- Task 2.2 Floating Breakwater Optimization (Clement)

- Hydrodynamic design refinement

- Structural optimization

- Circular material integration

- Task 2.3 FPV Platform Design (SiS)

- Layout optimization

- Integration of PV and dummy modules

- Maintenance considerations

- Task 2.4 Mooring and Anchoring System Design (Clement/WavEC)

- Site-specific mooring design

- Reliability assessment

- Extreme load analysis

- WP3. Design and Performance Assessment (SINTEF/EDP)

- Task 3.1 Numerical Modelling (SINTEF/WavEC)

- Coupled hydrodynamic analysis

- Structural response modelling

- Mooring simulations

- Task 3.2 Energy Yield Assessment (EDP/SiS)

- Impact of motions on PV performance

- Shading analysis

- Salt deposition effects

- Task 3.3 Model Development (EDP/SINTEF)

- Real-time monitoring framework

- Model validation methodology

- Loads on different components

- WP4. Instrumentation and Monitoring System Development (WEC)

- Task 4.1 Monitoring Requirements (SiS)

- Structural monitoring requirements

- Energy monitoring requirements

- Task 4.2 Sensor System Integration (WEC)

- Load measurement systems

- Motion sensors (IMU)

- Water ingress monitoring

- Corrosion monitoring

- Task 4.3 Data Acquisition Platform (WEC/SINTEF)

- Data communication architecture

- Cloud-based data storage

- Dashboard development

- WP5. Demonstrator Construction and Integration (Clement)

- Task 5.1 Prototype Manufacturing Breakwater (Clement)

- Breakwater components

- Mooring components

- Task 5.2 Prototype Manufacturing PV module (SiS)

- PV components

- Connection system (hinges, breakwater to PV module)

- Task 5.3  System Integration (EDP/SiS/WEC)

- Installation procedure

- Mechanical integration

- Electrical integration (invertors, dissipation, grounding)

- Task 5.5 Acceptance and Factory Testing (SiS)

- Pre-deployment validation

- Safety verification

- WP6. Demonstration Site Preparation, Permitting and Deployment (WEC)

- Task 6.1 Environmental (metocean) and Technical Feasibility (WEC)

- Comparison of Aguçadoura and alternative locations (Coastal area)

- Assessment of metocean conditions

- Maritime logistics assessment

- Task 6.2 Regulatory Compliance (WEC)

- Engagement with maritime authorities

- Environmental permitting process

- Navigation and marine safety assessment

- Stakeholder consultations

- Preparation of permit applications

- Potential Permits and Approvals

- Maritime occupation permit

- Environmental approval

- Port authority approval

- Navigation safety clearance

- Temporary offshore installation permit

- Environmental and Social Impact Assessment

- Baseline environmental review

- Marine ecosystem interaction assessment

- Fisheries and stakeholder consultation

- Visual impact assessment

- Decommissioning considerations

- Task 6.2 Demonstrator Installation Planning (WEC/EDP/SiS)

- Installation methodology

- Vessel requirements

- HSE procedures

- Risk assessment

- Emergency response plan

- Task 6.3 Offshore Installation and Commissioning (L:Clement; P:All)

- Mooring installation

- Deployment of breakwater structure

- Deployment of FPV platform

- Installation of monitoring systems

- Functional testing and commissioning

- WP7. Operational Validation and Data Collection (L:SINTEF)

- Task 7.1 Structural Validation (L:SINTEF, P:ALL)

- Load measurements

- Fatigue assessment

- Motion validation

- Task 7.2 Reliability Assessment (L:SiS)

- Water ingress assessment

- Corrosion assessment

- Equipment reliability

- Task 7.3 Energy Performance Assessment (L:EDP)

- PV production analysis

- Impact of wave-induced motions

- Marine environmental effects

- Task 7.4 Model Validation (L:EDP)

- Comparison with design tools

- Improvement of prediction models

- WP8. Exploitation, Business Development and Dissemination (L:EDP)

- Task 8.1 Techno-Economic Analysis  (L:EDP, P:ALL)

- LCOE assessment

- CAPEX/OPEX analysis

- Task 8.1 Business Model Development (L:SiS/EDP)

- Market assessment

- Value proposition

- Task 8.2 Investor and Stakeholder Engagement (L:EDP/SiS)

- Industry workshops

- Investor outreach

- Task 8.3 Dissemination and Communication (L:SINTEF)

- Scientific publications

- Conferences

- Demonstration events

- Task 8.4 Booster Grant Activities (L:SiS)

- Commercialization support

- Investor matchmaking

- Regulatory engagement

Inputs from EDP:

- T 9.1(Lead)

- T8.2 (Lead)

- T7.3 (Lead)

- T6.1 and T6.2 (Heavy support)

- T4.1 (support)

- T3.2 (support)